Project Documentation: The "Second Brain" Workspace

Project Type: AI-Powered Knowledge Management System (SaaS)

Stack: MERN (MongoDB, Express, React, Node.js) + LangChain + Pinecone

1. Requirements Gathering and Analysis

Defining the "What" and "Why" of the system.

1.1. Identifying Needs (Problem Statement)

- The Problem: Users (students/professionals) drown in hundreds of PDFs and documents. Searching for specific concepts inside a 100-page contract or textbook is slow and inefficient using traditional "Ctrl+F".

- The Solution: An AI-augmented workspace where users upload documents and "talk" to them. The system acts as a "Second Brain," retrieving exact information instantly with proof.

1.2. Functional Requirements (What the software will do)

- Authentication: Users must be able to Sign Up/Login securely (JWT) to access their private workspace.

- Document Ingestion: Users can drag-and-drop PDF files. The system must process, clean, and vectorize this text in the background.

- Context-Aware Chat: Users can ask natural language questions (e.g., "What is the deadline mentioned in the syllabus?"). The AI must answer based only on the uploaded file.

- Visual Source Mapping (Unique Feature): When the AI provides an answer, it must provide a clickable citation (e.g., [Page 4]). Clicking this must open the PDF and scroll to the exact highlighted section.

- History Management: Users can view past chat threads and uploaded documents.

1.3. Non-Functional Requirements (Quality Attributes)

- Performance: Vector search retrieval time must be under 200ms. Total response generation time under 3-5 seconds.

- Scalability: System should handle PDFs up to 10MB in size.

- Accuracy: The system must minimize "hallucinations" by strictly adhering to the provided context.

2. Feasibility Study

Assessing if this project is realistic to build.

2.1. Technical Feasibility

- Verdict: Feasible.

- Justification: The technology stack is mature. LangChain handles the complexity of chunking text. Pinecone provides a serverless vector database that integrates easily with Node.js. React-PDF allows for the required frontend rendering.

2.2. Economic Feasibility

- Verdict: High (Low Cost).

- Cost Analysis:

  - Hosting: Vercel (Frontend) & Render/Railway (Backend) = Free Tier.

  - Database: MongoDB Atlas (M0 Cluster) = Free Tier.

  - Vector DB: Pinecone (Starter Plan) = Free Tier.

  - AI API: OpenAI/Gemini API = Pay-per-use (approx. $5 for development).

2.3. Operational Feasibility

- Verdict: High.

- Justification: The UI will mimic standard chat interfaces (like ChatGPT or Discord), ensuring users need zero training to use the tool. Legal compliance is managed by not storing sensitive user data permanently if not required.

3. System Design

The Blueprint of the Architecture.

3.1. High-Level Design (HLD)

The system follows a Micro-Service style architecture within a Monolith:

- Client (React): Handles UI and PDF rendering.

- API Gateway (Express): Routes requests between Auth, Document Processor, and Chat Engine.

- AI Worker: An asynchronous service that:

  - Receives PDF $\rightarrow$ Extracts Text $\rightarrow$ Generates Embeddings $\rightarrow$ Stores in Vector DB.

- Data Storage:

  - MongoDB: Stores User profiles, Chat history, and File Metadata (URL, Title).

  - Pinecone: Stores the high-dimensional vectors (the "brain").

3.2. Low-Level Design (LLD) - Key Modules

- Module A: The Chunking Engine

  - Input: Raw PDF Buffer.

  - Logic: RecursiveCharacterTextSplitter (Size: 1000 chars, Overlap: 200 chars).

  - Output: Array of string chunks.

- Module B: The Retrieval Chain

  - Logic: input_query $\rightarrow$ vector_search $\rightarrow$ top_3_matches $\rightarrow$ LLM_Prompt.

  - Prompt Template: "Answer the user question based only on the following context: {context}. If you don't know, say 'I don't know'."

3.3. UI/UX Wireframe

- Dashboard: Left sidebar for "Previous Chats" and "Uploaded Files".

- Main Stage: Split screen.

  - Left/Center: Chat interface.

  - Right (Collapsible): PDF Viewer that opens only when a source is clicked.

4. Planning and Project Management

The roadmap to execution.

4.1. Project Plan Formulation (4-Week Sprint)

| Phase | Duration | Deliverables |
| --- | --- | --- |
| Phase 1: Setup | Week 1 | Repo setup, Authentication (JWT), MongoDB Schema design. |
| Phase 2: Ingestion | Week 2 | PDF Upload API, LangChain integration, Vector Database connection. |
| Phase 3: The Brain | Week 3 | Chat API, RAG implementation, Context retrieval logic. |
| Phase 4: The UI | Week 4 | React Frontend, Split-screen PDF viewer, "Click-to-scroll" citation logic. |

4.2. Resource Allocation

- Developer (You): Full Stack Development.

- Tools:

  - Design: Figma (for layout).

  - Code: VS Code.

  - API Testing: Postman.

4.3. Risk Assessment

- Risk: LLM Hallucination (AI making things up).

  - Mitigation: Adjust the "Temperature" of the AI model to 0 (strict) and enforce strict prompt engineering.

- Risk: Token Limits (PDF is too large).

  - Mitigation: Implement strict chunking limits and restrict users to files under 10MB initially.